# PROJECT CHARTER

| Project Participants |  |  |  |
| --- | --- | --- | --- |
| Name | To do list |  |  |
| Stakeholders | Project Sponsor | MIU |  |
|  | Customers | MIU students and anyone need to use the app |  |
|  | Contractors | MIU |  |
|  | Project Team and Project Manager |  |  |
| Project Manager | Mariam Nasr | Email Address or Website | Mariam2209445@miuegypt.edu.eg |
| Assistant Project Manager | Sama Ahmed | Email Address or Website | Sama2206518@miuegypt.edu.eg |
| Project Team | Mina Adel/ Sama Ahmed /Mariam Nasr/ Mina Atef |  |  |
| Project Description |  |  |  |
| Goal Statement | Help students to manage their time effectively to do their tasks according to the priorities |  |  |
| Description and Background | This project aims to develop a user-friendly to-do list application that simplifies task management. Users can easily create, edit, and delete tasks, set due dates, and receive reminders to stay on track. The system will include an admin dashboard for managing user accounts and providing feedback. Additional features like dark mode and drag-and-drop functionality will ensure a seamless and intuitive user experience. |  |  |
| Objectives | - Allow users to add, edit, and delete tasks efficiently - Enable admins to display users’ accounts and provide feedback - Save users time by streamlining task management - Maximize user engagement through an intuitive and visually appealing interface |  |  |
| Scope | - In Scope: - Development of a web-based to-do list application with core features (task creation, editing, deletion, reminders, due dates, and priority levels) - Creation of an admin dashboard for user management and feedback. - Documentation (SRS, SDD, user manuals) - Testing to ensure the system meets requirements - Out of Scope: - Mobile app development - Advanced features like collaboration or third-party integrations (e.g. Google Calendar) |  |  |
| Deliverables | - Home page design - User and admin Dashboard design - Documentation: SDD and SRS - A fully functional, user-friendly web application - Testing reports and deployment on a web hosting platform |  |  |
| Schedule | Start Date | March 1, 2025 |  |
|  | End Date | April 28, 2025 |  |
| Time Reporting | The project will be managed through daily updates and weekly summaries using project management tools like Jira, project libre, GitHub, and Google docs, ensuring tasks are completed on schedule and any delays are promptly addressed. |  |  |
| Cost Estimate |  |  |  |
| Costing | - Costing: Low cost (primarily deployment costs). - Budget: No specific budget allocated; the project will use free and open-source tools to minimize expenses. |  |  |
| Milestones |  |  |  |
| March 10, 2025 March 17, 2025 March 31, 2025 April 21, 2025 Aprile 28, 2025 | Project initiation UI/UX Design completion Prototype 1 completion (Basic functionality) Prototype 2 completion (Advanced features) Project Delivery (testing and deployment) |  |  |
| Assumptions, Constraints, Dependencies, Impacts, and Risks |  |  |  |
| Assumptions | - Users will have access to the internet and a compatible browser. - Tasks will be stored in a database for persistence. - The application will be used primarily by MIU students. |  |  |
| Constraints | - The application will be web-based only (no mobile version). - Limited time and resources due to academic deadlines |  |  |
| Risks | - Cybersecurity risks (e.g., unauthorized access to user data). - Delays in development due to technical challenges. |  |  |
| Name/Signatures |  | Roles and Responsibility |  |
| Mariam Nasr |  | Team Manager |  |
| Sama Ahmed |  | Software developer |  |
| Mina Adel |  | Technical writer |  |
| Mina Atef |  | UI/UX designer |  |
| We agree that this is a viable project. We authorize the beginning of the project planning stage. |  |  |  |
| Signature |  | Signature |  |
| Date |  | Date |  |
| Project Sponsor |  | Senior Manager |  |